REQUEST FOR QUOTATION

(Small Value Procurement)

- The Philippine Ports Authority, Port Management Office of Bataan/Aurora through its Bids and Awards Committee for the Procurement of Goods and Consultancy Services and for Engineering Projects invites interested constructors to submit quotation for the hereunder project:

- Name of Project	:  Provision of Genset Shed and Platform at

Port of Casiguran, Aurora

- Contract No.	:  MP BAA 01-19

- Procurement Mode:  Small Value Procurement – Sec 53.9

- Scope of Work	:

  - General Expenses

  - Mobilization/Demobilization/Clean-up

  - Provide Environmental Safety & Health Program

2.0 Clearing/Excavation Works

2.01 Clearing and Excavation for the Provision of Genset Platform

3.0 Reinforcing Steel Bars

3.01 Fabrication/Installation of Reinforcing Bars for Genset Platform

4.0 Concreting Works

4.01 Supply and Place 3,500PSI Concrete for the Genset Platform

5.0 Roofing Works

5.01 Installation of Corrugated Roofs including Trusses, Steel Post and

Painting Works

- Approved Budget for the Contract	:  Php 246,689.83

- Project Duration	:	15 CD

- The original and the two (2) copies of the quotation and other documents must be bounded, placed in a sealed envelope and should be properly labeled on the envelope indicating the Name of the Project, Contract Number, Name and Address of the Contractor, Name and Address of the Implementing Agency:

Envelope A: Technical Information/Documents

- Valid and Current Mayor’s/Business Permit

- PhilGEPS Registration Number

- Latest Income and Business Tax Returns

- PCAB License, and

- Notarized Omnibus Sworn Statement

Envelope B: Financial Proposal

- Bid Offer

- Bill of Quantities, and

- Detailed Estimates

Non-submission of the above required documents shall be a ground for disqualification.

- Bidding Documents may be purchased by interested Bidders starting May 28, 2019 from the address below and upon payment of FIVE HUNDRED PESOS (P 500.00) VAT inclusive.

- All quotations may be submitted by mail, courier or hand carried on or before 2:00 P.M. of June 4, 2019 to the Bids and Awards Committee for the Procurement of Goods and Consultancy Services and for Engineering Projects, PPA, PMO-Bataan/Aurora, Administration Building, Bgry. Lamao, Limay, Bataan addressed to Mr. GUALBERTO E. ANGELES, BAC Chairperson.

- Opening of quotation will immediately follow at 2:15 PM of June 4, 2019 at the Conference Room, PMO- Bataan/Aurora Admin. Bldg. Port of Lamao, Limay, Bataan.

- PMO-Bataan/Aurora reserves the right to reject any or all quotations at any time prior to award of the project/contract without thereby incurring any liability to the affected  proponents and to waive any minor defects therein and to accept quotation as may be considered advantageous to the government.

- For further information, you may contact Ms. Jocelyn C. Reyes or Nerissa M. Gregorio, BAC Secretariat at telephone no (047) 2446246/2446936.

GUALBERTO E. ANGELES

Chairperson, Bids and Awards Committee

Date of Posting:	   May 28-31, 2019